CustomerIQ

Product Requirements Document (PRD)

Customer Intelligence & Retention Analytics Engine

Version 1.1 | End of Day 2 — Purchase Behavior Complete

# Document Control

| Field | Current record |
| --- | --- |
| Product | CustomerIQ |
| PRD version | 1.1 |
| Baseline | v1.0 — End of Day 1 / Before Day 2 |
| Current milestone | End of Day 2 — Purchase Behavior Analysis complete |
| Dataset | UCI Online Retail II |
| Overall progress | Approximately 15–18% (directional working estimate) |
| Execution target | 15–17 days, accelerated from original 30-day roadmap |
| Next stage | Churn methodology / modeling cohort; then RFM and segmentation |

# 1. Executive Summary

CustomerIQ is a portfolio-grade customer intelligence and retention analytics system built on transaction-level retail data. It transforms raw transactions into customer behavior insights, interpretable segments, churn-risk signals, retention priorities, recommended marketing actions, and an executive-facing Power BI dashboard.

The business-first analytical chain is: Customer Behavior → Insight → Risk → Priority → Action → Monitoring.

The demonstration dataset is UCI Online Retail II. It has a significant wholesale/B2B component, so CustomerIQ is not positioned as a beauty or pure D2C product. The framework is category-agnostic.

Day 2 is now complete: the project has a validated customer-order table, inter-purchase intervals, frequency-tier analysis, right-censoring treatment, and a documented provisional temporal framework. No final churn labels exist yet.

# 2. Product Vision

Product name: CustomerIQ.

Working description: AI-Powered Customer Intelligence & Retention Engine.

Help decision-makers understand customers, detect meaningful purchasing changes, prioritize by value and risk, and translate analytics into actions.

Keep outputs explainable and interview-defensible.

# 3. Problem Statement

Historical transactions do not directly answer which customers are valuable, which changed behavior, who should be prioritized, why they are at risk, or what action should follow.

A churn probability alone is insufficient without value, explanation, prioritization, and an action framework.

CustomerIQ connects analytical outputs to a decision layer.

# 4. Target Users

Primary: marketing analysts, CRM/retention teams, customer analytics teams, e-commerce/retail managers.

Secondary: account managers, business analysts, executives.

Core jobs: understand purchase patterns, identify valuable disengaging customers, prioritize resources, communicate risk, monitor customer health.

# 5. Dataset and Evidence Base

| Metric | Observed value |
| --- | --- |
| Raw rows | 1,067,371 |
| Raw columns | 8 |
| Date range | 2009-12-01 07:45:00 → 2011-12-09 12:50:00 |
| Raw unique customers | 5,942 |
| Raw unique invoices | 53,628 |
| Missing Description | 4,382 |
| Missing Customer ID | 243,007 (22.77%) |
| Exact duplicates | 34,335 |
| Cleaned rows | 779,425 |
| Cleaned customers | 5,878 |
| Cleaned invoices/orders | 36,969 |

Columns: Invoice, StockCode, Description, Quantity, InvoiceDate, Price, Customer ID, Country.

The dataset's wholesale/B2B characteristics affect interpretation of AOV, repeat rate, and purchase cycles. These must not be generalized to typical D2C consumer behavior.

# 6. Day 1 — Data Foundation (Completed)

Loaded the raw dataset in Python.

Validated shape, columns, data types, missing values, duplicates, date range, customer count, and invoice count.

Investigated duplicates before removing them.

Removed exact duplicate rows.

Removed rows without Customer ID.

Removed cancelled invoices whose Invoice starts with C.

Removed Quantity <= 0.

Removed Price <= 0.

Converted InvoiceDate to datetime.

Created Revenue = Quantity × Price.

Saved the cleaned dataset for reuse.

Cleaning result: 1,067,371 → 779,425 rows.

Important artifact detail: the processed CSV was saved before Revenue was added in the Day 1 notebook sequence. During Day 2, Revenue was recreated in memory after loading. The processed CSV was not rewritten, preserving the source artifact.

# 7. Day 1 — Business Metrics

| Metric | Result |
| --- | --- |
| Revenue | £17,374,804.27 |
| Customers | 5,878 |
| Orders / invoices | 36,969 |
| Average Order Value | £469.98 |
| Repeat customers | 4,255 |
| One-time customers | 1,623 |
| Repeat customer rate | 72.39% |

AOV = total revenue ÷ unique invoices = £469.98307414320107, reported as £469.98.

The 72.39% repeat rate indicates a substantial repeat population but is not a typical D2C retention benchmark.

# 8. Day 2 — Purchase Behavior (Completed)

Created/validated a customer-order-level table so an invoice is treated as one customer order rather than multiple product-line events.

Verified 36,969 customer-order rows, 5,878 customers, and 36,969 invoices.

Verified customer order distribution.

Calculated inter-purchase intervals between consecutive orders.

Calculated interval statistics and produced a visualization.

Compared behavior across provisional frequency tiers.

Documented that low-order customers contribute fewer intervals and therefore provide noisier individual rhythm estimates.

Explicitly addressed right-censoring caused by the dataset ending on 2011-12-09.

Documented a provisional observation cutoff and 90-day look-forward framework.

Confirmed that no final churn labels were created at this stage.

# 9. Day 2 — Customer Order Distribution

| Statistic | Result |
| --- | --- |
| Minimum orders | 1 |
| Median orders | 3.0 |
| Average orders | 6.29 |
| Maximum orders | 398 |

Provisional tiers used: 2–3 orders, 4–9 orders, 10+ orders. These were treated as hypotheses and validated against the observed distribution.

| Tier | Customers | Observed intervals |
| --- | --- | --- |
| 2–3 orders | 1,608 | 2,272 |
| 4–9 orders | 1,673 | 8,058 |
| 10+ orders | 974 | 20,761 |

One-time customers: 1,623.

# 10. Day 2 — Inter-Purchase Interval Results

| Metric | Observed result |
| --- | --- |
| Observed intervals | 31,091 |
| Median interval | 24.74 days |
| 90th percentile | 134.88 days |

These are observed purchase-rhythm statistics, not a final churn rule. The 90th percentile of 134.88 days is evidence against blindly treating 90 days of inactivity as universal churn.

# 11. Right-Censoring and Temporal Methodology

The dataset ends on 2011-12-09, so recent purchasers have less opportunity for a subsequent observed order.

This is right-censoring: the observation period ends before full future behavior can be observed.

Use a temporal split: pre-cutoff data for features/behavior; post-cutoff data for look-forward validation.

The cutoff should be informed by observed purchase intervals.

Predictive features must not use future information.

The final churn definition must be simple, reproducible, and defensible.

# 12. Current Temporal Methodology Decision

Proposed observation cutoff: 2011-09-10.

Proposed look-forward/validation period: 90 days through 2011-12-09.

It leaves most historical data available for feature construction.

It creates a fixed look-forward window for observing returns.

It is defined relative to the dataset end rather than customer outcomes.

The 90-day period is an observation window, not a churn definition.

The observed P90 interval is 134.88 days, so the 90-day choice must be revisited when final churn labels are constructed.

Customers near the dataset end have reduced observable future behavior.

Low-order customers provide fewer intervals and noisier rhythm estimates.

Wholesale purchasing patterns limit consumer-retail generalization.

Status: provisional and documented. It closes the Day 2 deliverable but does not finalize churn labeling.

# 13. Churn Definition Strategy

Do not hardcode 90 days of inactivity as final churn.

Use observed rhythms, customer heterogeneity, and finite observation limits.

One-time buyers may be excluded from repeat-customer churn modeling because no established repeat relationship is demonstrated; validate this when the cohort is created.

Build predictive features without future leakage.

Keep the final rule reproducible and explainable.

# 14. Core Product Workflow

| Stage | Status |
| --- | --- |
| 1. Raw ingestion | Complete |
| 2. Validation & cleaning | Complete |
| 3. Customer-order & purchase behavior | Complete |
| 4. RFM & interpretable segmentation | Planned |
| 5. Censoring-aware churn labeling/modeling | Planned |
| 6. Value × churn-risk prioritization | Planned |
| 7. Explainable recommendations + optional GenAI | Planned |
| 8. Power BI dashboard & portfolio presentation | Planned |

# 15. RFM / Segmentation Plan

Calculate Recency, Frequency, Monetary using an explicit analysis date.

Prefer interpretable business-oriented segments.

Potential labels: Loyal/High Value, New/Emerging, At-Risk, Inactive; use only where evidence supports them.

Discount/price sensitivity only if valid features exist.

K-Means is optional, not core.

# 16. Churn Modeling Plan

Start with Logistic Regression.

Compare with Random Forest if it adds useful non-linear value.

Use time-aware train/validation logic where possible.

Evaluate ROC-AUC, precision, recall, PR-AUC when imbalance warrants it, confusion matrix, and business-focused metrics.

Track recall among high-value customers.

Use probability outputs as one component of the later value × risk decision.

# 17. Retention Priority Framework

| Value × Risk | Illustrative action |
| --- | --- |
| High Value + High Risk | Priority retention |
| High Value + Low Risk | Loyalty / cross-sell |
| Low Value + High Risk | Low-cost reactivation |
| Low Value + Low Risk | Monitor / lower-priority nurture |

Exact scoring formula will be chosen after RFM and churn outputs exist.

# 18. Recommendation & GenAI Layer

Begin with deterministic rules so recommendations are traceable and testable.

Optional GenAI can convert model drivers and customer context into concise explanations and marketer-friendly actions.

Do not claim recommendations will reduce churn; the dataset has no treatment/outcome campaign data for causal proof.

# 19. Power BI Dashboard

Focused executive KPI view.

Candidate KPIs: active customers, at-risk customers, high-value at-risk customers, final observed churn/inactivity rate, ROC-AUC, high-value customer recall.

Additional views: segments, risk distribution, model drivers, priority customers, action categories, supported trends.

Dashboard should answer business questions, not simply display every chart.

# 20. Technology & Repository

| Area | Tool / approach |
| --- | --- |
| Programming | Python 3.13.14 |
| Notebook environment | Project .venv / Jupyter in VS Code |
| Analysis | pandas, numpy |
| Visualization | matplotlib |
| SQL | MySQL / planned |
| BI | Power BI |
| Version control | Git/GitHub |
| Optional explanation | Generative AI |

Conceptual structure: CustomerIQ/Data/Raw, Data/Processed, Notebook(s), sql, dashboard, screenshots, README. Major stages should produce reusable artifacts and documented conclusions.

# 21. Day 2 Technical Incident & Resolution

VS Code initially used a stale .venv-1 kernel instead of the intended .venv.

The intended D:\CustomerIQ\.venv environment was verified as valid.

ipykernel, pandas, numpy, and matplotlib were verified/installed as required in the intended environment.

.venv-1 was left untouched.

The notebook kernel was refreshed to use .venv.

The Revenue KeyError was traced to the Day 1 save order: the CSV was saved before Revenue was created. Revenue was recreated in memory rather than rewriting the CSV.

A duplicate reload cell was corrected so Revenue was available downstream.

A stray shell pip command entered as Python was removed.

A frequency-tier variable collision was corrected.

A tier reporting aggregation bug was corrected to count Customer ID explicitly.

The final full Day 2 notebook run completed without errors.

# 22. Data Integrity Rules

Raw dataset is immutable.

Do not casually overwrite the processed dataset.

Derived fields can be recreated in memory when required.

No fake customers or transactions.

No synthetic CRM/campaign/email/support/treatment features without explicit labeling.

Document every major cleaning and analytical decision.

Keep Python, SQL, and Power BI business logic aligned.

# 23. Known Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Right-censoring | Temporal observation/validation split and explicit cutoff |
| Heterogeneous purchasing rhythms | Inspect intervals by frequency tier |
| B2B behavior misread as consumer behavior | Honest dataset framing |
| No causal proof of recommendations | Describe actions as hypotheses/rules |
| Scope creep | Core: RFM + Logistic Regression + Random Forest + decision layer |
| Few intervals for low-order customers | Summarize at cohort/tier level |
| Synthetic features mistaken for real | Explicitly label synthetic augmentation |
| Environment mismatch | Use .venv and verify kernel/package state |

# 24. Accelerated 15–17 Day Roadmap

| Day | Target | Status |
| --- | --- | --- |
| 1 | Data validation, cleaning, KPIs, repeat behavior | Complete |
| 2 | Customer-order, intervals, tiers, censoring, cutoff | Complete |
| 3 | Churn cohort, observation features, validation labels, leakage checks | Next |
| 4 | RFM calculation & initial segmentation | Planned |
| 5 | Segment interpretation & insights | Planned |
| 6 | Churn feature engineering | Planned |
| 7 | Logistic Regression baseline | Planned |
| 8 | Random Forest + evaluation | Planned |
| 9 | Value × risk prioritization | Planned |
| 10 | Deterministic recommendation engine | Planned |
| 11 | Optional GenAI explanation layer | Planned |
| 12 | SQL analyses & consistency checks | Planned |
| 13 | Power BI dashboard | Planned |
| 14 | Dashboard refinement, screenshots, demo | Planned |
| 15 | README, case study, GitHub polish | Planned |
| 16–17 | Buffer, QA, interview preparation, packaging | Planned buffer |

Acceleration must not come from skipping data-quality, temporal, leakage, reproducibility, or business-interpretation checks.

# 25. Current Progress Assessment

| Area | Status |
| --- | --- |
| Project framing | Complete |
| Dataset selection | Complete |
| Raw validation | Complete |
| Cleaning | Complete |
| Processed artifact | Complete |
| Business KPIs | Complete |
| Repeat behavior | Complete |
| Customer-order analysis | Complete |
| Inter-purchase intervals | Complete |
| Frequency-tier comparison | Complete |
| Right-censoring treatment | Complete for Day 2 |
| Temporal cutoff | Provisional decision documented |
| RFM | Not started |
| Final churn definition | Not finalized |
| Churn model | Not started |
| Value × risk | Not started |
| Recommendations | Not started |
| GenAI layer | Not started |
| Power BI | Not started |
| Final GitHub case study | Not finalized |

Overall product completion is best recorded as approximately 15–18% at the end of Day 2. This is a directional working estimate, not a formal KPI. The foundation and purchase-behavior stages are complete; visible intelligence layers remain ahead.

# 26. Interview Narrative

I built CustomerIQ, a customer intelligence and retention analytics system. I started with raw transaction data, validated and cleaned it, converted transaction lines into customer-level purchasing behavior, analyzed order frequency and inter-purchase intervals, addressed right-censoring caused by the finite dataset, and established a provisional temporal framework before finalizing churn. From there I will use RFM and interpretable segmentation, predict customer risk, combine risk with customer value to prioritize interventions, and surface explanations and recommended actions in Power BI.

Key limitations to state: the dataset cannot prove causal campaign impact; the dataset has a wholesale/B2B component; the 90-day look-forward is not a final churn definition; and right-censoring affects recent customers.

# 27. Audit Trail — Milestones

CustomerIQ concept and business-first workflow established.

UCI Online Retail II selected.

Raw dataset loaded: 1,067,371 × 8.

Data quality investigated.

Cleaning rules applied; 779,425 rows retained.

Revenue derived as Quantity × Price.

Initial business KPIs calculated.

Repeat-customer behavior calculated.

Customer order distribution calculated.

Customer-order table validated.

31,091 inter-purchase intervals calculated.

Median interval 24.74 days; P90 134.88 days.

Frequency tiers compared.

Right-censoring explicitly addressed.

2011-09-10 cutoff + 90-day look-forward documented provisionally.

VS Code/Jupyter environment repaired.

Notebook/data-artifact issues repaired without changing source datasets.

Full Day 2 notebook execution completed without errors.

# 28. Definition of Done — Day 2

| Requirement | Status |
| --- | --- |
| Customer-order table | ✓ |
| Order frequency | ✓ |
| Inter-purchase intervals | ✓ |
| Interval statistics | ✓ |
| Visualization | ✓ |
| Frequency tiers | ✓ |
| Tier comparison | ✓ |
| Right-censoring addressed | ✓ |
| Concrete cutoff | ✓ |
| Cutoff rationale | ✓ |
| No premature final churn labels | ✓ |
| Full notebook execution without errors | ✓ |

# 29. Immediate Next Action

Define the churn modeling population/cohort, including treatment of one-time buyers.

Finalize observation/validation logic using the Day 2 evidence.

Construct pre-cutoff features only from information available at that time.

Construct validation outcomes from the look-forward period.

Run leakage checks.

Document the final churn-labeling methodology.

Only after this is stable should the project move into the RFM/segmentation and predictive-modeling stages.

# 30. Final Status

🟢 DAY 2 — COMPLETE

This PRD supersedes the uploaded Version 1.0 baseline, which ended at End of Day 1 / Before Day 2. It preserves the original scope, terminology, caveats, risks, limitations, and roadmap while adding the actual Day 2 execution record, technical fixes, purchase-interval results, frequency-tier results, provisional temporal decision, updated progress, and accelerated 15–17 day plan.